Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Emotion Detection & Learning Support Engine |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Input & UI | USN-1 | As a learner, I can enter my study challenge in a free-text box to submit it for analysis. | 3 | High | Developer 1 |
| Sprint-1 | User Input & UI | USN-2 | As a TA, I can paste a batch of student messages into a dedicated triage panel. | 2 | High | Developer 1 |
| Sprint-1 | Model Prediction Pipeline | USN-3 | As a system, I will process text through a baseline BiLSTM model to detect basic sequential emotional patterns. | 5 | High | Developer 2 |
| Sprint-2 | Model Prediction Pipeline | USN-4 | As a system, I will process text through a BERT transformer to capture deep contextual multi-label emotions. | 5 | High | Developer 2 |
| Sprint-2 | Generative Support Engine | USN-5 | As a system, I will securely pass parsed emotion metrics and user text to the Gemini API via a prompt wrapper. | 5 | High | Developer 1 |
| Sprint-2 | Generative Support Engine | USN-6 | As a learner, I will receive an empathetic text response and step-by-step coding hints generated by the AI. | 5 | Medium | Developer 1 |
| Sprint-3 | Dashboard & Analytics | USN-7 | As an administrator, I can view a side-by-side performance comparison of the BiLSTM vs. BERT outputs on the UI. | 3 | Low | Developer 2 |
| Sprint-4 | Interaction Logging | USN-8 | As a system, I will automatically append all session queries, timestamp data, and emotion predictions to a background CSV. | 3 | High | Developer 2 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 10 Days | 20 Jul 2026 | 31 Jul 2026 | 10 | 31 Jul 2026 |
| Sprint-2 | 13 | 10 Days | 03 Aug 2026 | 14 Aug 2026 | Pending | Pending |
| Sprint-3 | 8 | 10 Days | 17 Aug 2026 | 28 Aug 2026 | Pending | Pending |
| Sprint-4 | 5 | 10 Days | 31 Aug 2026 | 11 Sep 2026 | Pending | Pending |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

1

10

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts